AtliQ Sales and CRM Assistant - AI PRD

AI PRD for AtliQ Technologies' founder-led sales team

Table of Content:

PRD Details

1. Executive Summary

2. Problem Statement and Background

3. Opportunity and AI Capability Mapping

4. Personas and User Stories

5. Model Strategy

6. Functional Requirements

7. Context and Data Pipeline

8. Non-Functional Requirements

9. Behaviour, Output Specification and Workflow

10. Guardrails and Failure Modes

11. Eval Criteria

12. North Star & Success Metrics

13. Scope and MVP Boundary

14. Rollout and Release Strategy

15. Timeline and Milestones

16. Open Questions and Assumptions Log

Appendix A. Baseline Commitment Ledger

PRD Details:

| Product name | AtliQ Sales and CRM Assistant |
| --- | --- |
| Author | Ashokkumar, AI Product Manager (Capstone 1) |
| Date | 10 July 2026 |
| Version | V1.2, Draft (8 Oct 2026: revenue outcome metrics added to Section 12; 4 Oct 2026: models, hosting and cost aligned with the Step 5 prototype) |
| Status | Draft for review by Bhavin and Dhaval (founders), Karandeep (CEO) and Pranav (CTO) |

Pain Point: AtliQ's four sellers (two founders, the CEO and one sales executive) sell between meetings and on the road, so client asks, promises, deadlines, referrals and revisit dates live in inboxes and meeting scribbles, not in the CRM. Nobody can see what is owed to whom and by when: only 15 of 37 client asks and AtliQ promises that fell due between 1 June and 10 July 2026 were actioned on time, and $442.5k of valued pipeline now sits behind a missed or at-risk AtliQ action. AtliQ does not lack leads; it lacks memory.

# 1. Executive Summary

| What are we building? | AtliQ Sales and CRM Assistant: an AI assistant on top of AtliQ's existing CRM, inboxes and meeting notes. It links every conversation to the right account, extracts asks, promises, deadlines and revisit signals with a source quote, gives each seller a ranked daily brief, and proposes CRM updates and reply drafts that a person approves before anything changes. |
| --- | --- |
| Why does it matter? | Revenue is leaking from deals AtliQ is already winning. FinEdge ($95k) has waited 21 days for a call-slot confirmation, ShopSwift's $55k SOW is due 15 Jul and not started, and NovaPharma's $80k security questionnaire is due 24 Jul with no owner. Why now: four deals worth $210k hit client deadlines in the next two weeks, the 'update the CRM same-day' rule has failed twice (April and July), and language models can now extract commitments from messy text and cite the source. |
| Who is it for? | Primary: Bhavin, co-founder and lead seller, who owns the four largest open deals. Secondary: Dhaval (co-founder), Karandeep (CEO) and Jay (sales executive), who sell the rest and run the pipeline review. Pranav (CTO) and Ayush (AI PM) receive routed pre-sales tasks. |
| How will we know it worked? | North Star: Commitments Kept on Time rises from 41% (15 of 37 items, June to 10 July 2026) to at least 80% by the end of phased rollout and 90% by the end of Q4 2026, with pipeline completeness going from 0% to 100% and zero guardrail breaches. See Section 12. |
| Target launch | Prototype passing evals on the dataset by 31 Jul 2026; closed beta with Bhavin from 3 Aug; all four sellers from 17 Aug; full release by 28 Sep 2026 (end of Q3). |

# 2. Problem Statement and Background

Today the four sellers do this by hand, and Jay reconciles it before every pipeline review:

1. Read and answer client email on a phone between meetings; promises such as 'I'll send a calendar invite shortly' stay in the sent folder.
2. Enter the lead or update the CRM later at a laptop, usually as just a name and a company, or hand it to Jay ('Can you put this in the CRM? I'll forget half of it').
3. Search inboxes during meetings to rediscover deadlines and owners (HealthFirst's 14 Jul board date surfaced this way on 7 Jul).
4. Before the monthly review, Jay spends about 2 hours matching the CRM against inboxes and still finds gaps (2 Jul review).

## 2.1 Current State

Trigger: a client or prospect writes, calls or meets an AtliQ seller (a referral intro, a proposal question, budget news, a 'check back in Q2'). The current process then runs like this:

- The seller reads the message on a phone, often while travelling, and replies with an acknowledgement or a promise ('let me set up a call when I'm back', Dhaval to Sunrise Foods, 14 Jun).

- No task, owner or date is recorded. Work for someone else is forwarded and assumed owned (the NovaPharma questionnaire went to Pranav on 1 Jul and has had no reply).

- The CRM is updated days later or never: 0 of 40 records have a next follow-up date, Trustline still reads 'Proposal Sent' after board approval, and ClearPath and Kaveri read 'Lost' while they re-engage.

- Urgency is found by accident, when the client chases (FreshCart 16 Jun, CloudNine 6 Jul) or someone searches an inbox in a meeting.

- In the pipeline review, priorities are argued from memory; the 7 Jul meeting ended with no owners assigned.

## 2.2 Pain Points

- Promises break silently: of 9 dated AtliQ promises made in June, only 1 was kept on time (the Kaveri demo). The Zenlytics invite, Northwind samples, CloudNine references and Acme scope note never went out.

- Big deals stall on simple asks: FinEdge ($95k) has waited 21 days for a call-slot confirmation, and Meridian's ($45k) two proposal questions have waited 24 days ahead of its mid-July budget review.

- The CRM does not reflect reality: 21 of 40 records have no value, 5 have no owner, and Meridian is entered twice (L-1003 and L-1027), so Jay pitched Bhavin's own prospect at TechSummit.

- Warm leads never reach the system: Harbor & Finch, Nimbus Lending, PixelWorks, Lumino Fitness and Ridgeline Foods are missing, and only 4 of about 15 TechSummit cards were entered.

- Revisit and cross-sell signals are lost: ClearPath's budget unfroze (40k, 31 days without a reply), Quantia asked for a Q2 2026 check-back, and Northwind, PayTrack, Acme and GlobalMart all asked for more work.

## 2.3 Business Impact and Why Now

Cost: as of 10 July 2026, 21 client asks and AtliQ promises are past due (median 20 days since they were made), and $442.5k of valued pipeline across 8 deals (FinEdge, NovaPharma, GlobalMart, ShopSwift, Meridian, ClearPath, AgroLink, VoltEnergy) sits behind a missed or at-risk AtliQ action. FreshCart, CloudNine, ByteBridge and VoltEnergy are already comparing AtliQ with competitors, and Jay loses about 2 hours to reconciliation before each review.

Why now: deals worth $210k hit client deadlines within two weeks (HealthFirst board 14 Jul, ShopSwift SOW 15 Jul, Meridian budget review mid-July, NovaPharma questionnaire 24 Jul). The process fix has already failed twice, so the capture has to be done for the sellers, not by them. Language models can now pull commitments out of messy email and notes and cite the exact line, which a rules-based CRM cannot.


2.4 Job To Be Done Framing

Framing the problem as a job to be done (JTBD), rather than a feature request, keeps the team focused on the founder-seller's actual goal instead of a list of outputs.

| Job to be done | - When I come out of a meeting or open my inbox between calls, - help me see and act on everything AtliQ owes each client, and everything a client is waiting on, without re-reading threads or typing into the CRM, - so that I can keep every promise on time, win the deals already in play, and spend my time selling instead of reconciling. |
| --- | --- |
| Trigger | A client message, call or meeting creates an ask or a promise; or the start of the working day, when the seller decides where the day goes. |
| Outcome | Every ask and promise is captured with an owner and a due date, and the seller knows what to do today from a 5-minute morning read. Target: 90% of asks and promises actioned within 2 business days or by the client's date, and pre-review reconciliation down from about 2 hours to 15 minutes or less. |
| Why AI is justified | Cost of status quo: $442.5k of valued pipeline behind missed or at-risk actions. Judgment required: asks and promises are implicit in prose ('does the 40k estimate still hold?', 'check back in Q2'), names are messy ('Meridian Health LLC' vs 'Meridian Healthcare') and dates are vague ('mid-July', 'early next week'). Capability fit: structured extraction, entity resolution and grounded drafting are mature language-model strengths, and every output can cite its source so a person can check it in seconds. |

# 3. Opportunity and AI Capability Mapping

Each opportunity below is mapped to a specific AI capability, not just a model name, so the build reflects what the system actually needs to do.

| Opportunity | AI capability used |
| --- | --- |
| F1 Capture & Link (O1, O4): link every email and meeting note to the right CRM account by company, contact email and lead_id; flag duplicates (Meridian L-1003/L-1027, GlobalMart L-1004/L-1040); draft leads for unseen companies (Harbor & Finch, Nimbus Lending, PixelWorks, Lumino Fitness). | Entity extraction and fuzzy entity resolution (language model plus string similarity on company name and email domain), with a confidence score |
| F2 Commitment & Signal Ledger (O2, O6): extract client asks, AtliQ promises, deadlines, budget, stakeholders, revisit dates and cross-sell hints from each thread, each with a verbatim quote. | Structured extraction to a fixed schema, item-type classification and date normalisation |
| F3 Daily Brief (O3, O10): a per-seller list of what needs them today, ranked by due date, days waiting and deal value, plus a pipeline-review pack view. | Deterministic ranking plus summarisation (one line per item that restates ledger facts only) |
| F4 Propose, never act alone (O5, O7): suggest CRM changes (status, owner, next follow-up date, value) and reply drafts for one-tap approval. | Field-value inference and grounded generation (drafts leave blanks for unknown facts) |
| Next after MVP (O8): voice or text quick capture from a phone after a call. | Speech-to-text plus the F2 extraction |
| Parked (O9, O11 to O15): card scanning, win-probability scoring, auto-send, auto-written SOWs and pricing, auto-answered security questionnaires, web enrichment. | Not built: scored 2 to 9 of 25 in the opportunity map because of missing data or a high cost of being wrong |

# 4. Personas and User Stories

## 4.1 User Personas

| Persona | Description |
| --- | --- |
| Primary: Bhavin, co-founder & lead seller | Co-founder of AtliQ who owns the four largest open deals (FinEdge $95k, NovaPharma $80k, ShopSwift $55k, Meridian $45k) and is the person happy clients refer peers to. Sells from a phone between meetings and on the road while running the company. Goal: close the deals already in play on time, and turn referrals and cross-sell asks into new revenue. Frustration: "We find out what's urgent by accident, usually after the client has already chased us." What clients asked for and what he promised live in his inbox and his head. |
| Secondary: Dhaval, Karandeep and Jay | Dhaval (co-founder) and Karandeep (CEO) sell the same way and carry most of the revisit and referral backlog (ClearPath, Sunrise Foods, CloudNine, VoltEnergy, Citywide). Jay (sales executive) owns conference and inbound leads and spends about 2 hours reconciling the CRM before each review. Goal: one trusted view of who owes what to whom. Frustration: "I answer emails on my phone between meetings and it never gets into the system." (Karandeep) |
| Supporting: Pranav (CTO) and Ayush (AI PM) | Pre-sales contributors who receive routed tasks (security questionnaires, scope notes, demos). They do not use the brief in V1, but every task routed to them stays on the assigning seller's brief, with an owner and due date, until it is done. |

## 4.2 User Stories

| As a... | I want to... | So that... | Acceptance criteria |
| --- | --- | --- | --- |
| Bhavin | see a ranked list each morning of what clients are waiting on from me | I act on the most valuable, most overdue items first | Given the dataset as of 10 Jul, when Bhavin opens his brief, then the top 5 include the FinEdge call slot, the ShopSwift SOW (due 15 Jul), the NovaPharma questionnaire (due 24 Jul) and the Meridian questions, each with days waiting, value and a source link. |
| Any seller | have every email and meeting note linked to the right account without typing | the CRM reflects reality without manual entry | Given the 50 dataset files, when ingestion runs, then at least 95% link to the correct account, both duplicate pairs (Meridian, GlobalMart) are flagged for a merge decision, and nothing is merged automatically. |
| Bhavin | get a draft lead when a referral introduces a company we have never seen | warm referrals never go cold | Given the Harbor & Finch intro of 27 Jun, when it is processed, then a draft lead appears with company, contact, referrer (Suresh, FinEdge) and interest, and it reaches the CRM only after Bhavin approves it. |
| Dhaval | be told when a lost or dormant client signals a return | revisit and cross-sell revenue is not left on the table | Given ClearPath's 9 Jun email, when the ledger runs, then a 'revisit: budget unfrozen' item appears on Dhaval's brief quoting 'does the 40k estimate still hold?', with a proposed status change from Lost to Contacted for approval. |
| Any seller | approve, edit or reject a proposed CRM update or reply draft with one tap | I stay in control of every client touch | Given a proposed change, when the seller does nothing, then nothing is written or sent; when the seller approves, then the change is applied and logged with who and when. |
| Jay | open a ready-made pipeline review pack | I stop spending 2 hours reconciling before each review | Given the data before the 2 Jul review, when Jay opens the pack, then it lists overdue items, unowned items (NovaPharma questionnaire, Citywide, EduSpark, CargoLine), missing leads and CRM gaps, each with its source. |
| Any seller | see 'Unsure' with options when a name or account match is ambiguous | I am never misled by a confident guess | Given the Ridgeline Foods note ('Prakash? Prashant?'), when it is processed, then the contact is shown as uncertain with both options and no contact details are invented. |

# 5. Model Strategy

Choosing the underlying model and build approach is an engineering decision, made jointly with the product team rather than by the product team alone. 

Product owns what the model may see and do; engineering owns which model and how it is built. Product's positions for V1:

| Build approach | A hosted open-weight model through an API (Groq for V1), with schema-constrained extraction prompts. No fine-tuning: 90 records and 50 files are far too few to train on, and client data is never used for training. Ranking, duplicate thresholds and due-date rules are deterministic code, not model output. |
| --- | --- |
| Models (validated in the Step 5 prototype) | Groq-hosted GPT-OSS models, chosen after the prototype: openai/gpt-oss-20b for linking triage (rules settle exact matches first), and openai/gpt-oss-120b for extraction, brief one-liners, the review pack and reply drafts, all with strict JSON-schema output. The prototype passed every Section 11 eval on the dataset with each quote re-checked in code. Brief one-liners moved from the 20B to the 120B model after the 20B model skipped items in testing. Claude Haiku 4.5 and Sonnet 5.5 stay in the code as a fallback if GPT-OSS quality drops on real mail. Token budget and cost: Step 4 Cost Estimation, updated 4 Oct 2026. |
| Context per role | A seller's brief and drafts use only the accounts they own plus Unassigned items; founders and the CEO can view all accounts; pre-sales contributors see only tasks routed to them. A draft for one account sees only that account's threads, ledger rows and CRM record. |
| Approval gates | Every CRM write, record merge, new lead, owner change and outbound message needs a named seller's approval. The system holds no send permission on any mailbox in V1. |
| Audit logging | Every extraction, suggestion, approval, edit and rejection is logged with source file, model and prompt version, user and timestamp, and kept for 12 months. |
| Human-in-the-loop controls | Confidence is shown on every link and extraction; below threshold the item goes to an Unsure queue for a person to decide. Sellers can dismiss or correct any item, and corrections become eval data. |
| Grounding contract | No quote, no item: every ledger row, brief line and factual sentence in a draft cites a source file and quote. Dates, prices and commitments not in the sources are left as visible blanks. |

# 6. Functional Requirements

| ID | Requirement | Priority | Status |
| --- | --- | --- | --- |
| FR-1 | Ingest the 34 email threads, 16 meeting notes and the 40-record CRM export; re-ingest on change; any unreadable file goes to an Unlinked inbox, never dropped. | Must | Open |
| FR-2 | Link each source to one CRM account using contact email, email domain, lead_id and company name; show match confidence; ask the seller when below threshold. | Must | Open |
| FR-3 | Flag likely duplicate records (Meridian L-1003/L-1027, GlobalMart L-1004/L-1040) with evidence; never merge without approval. | Must | Open |
| FR-4 | Draft a new lead for any company not in the CRM (Harbor & Finch, Nimbus Lending, PixelWorks, Lumino Fitness, Ridgeline Foods) with source and referrer; draft only until approved. | Must | Open |
| FR-5 | Extract ledger items (ask, promise, deadline, revisit, cross-sell, referral, budget, stakeholder) with who owes, to whom, due date (exact or approximate), amount and a verbatim quote; reject any item without a quote. | Must | Open |
| FR-6 | Track item state (open, done, snoozed, dismissed), detect completion from later sources (for example 'invite sent'), and mark items overdue after their due date. | Must | Open |
| FR-7 | Produce a daily brief per seller by 08:00 IST, ranked by overdue status, due date, deal value and days waiting, capped at 10 items; Unassigned items appear on every founder's brief. | Must | Open |
| FR-8 | Propose CRM updates (status, owner, next follow-up date, value, notes) with evidence; apply only on approval and log the action. | Must | Open |
| FR-9 | Draft replies that answer open asks using only facts in AtliQ's records, with blanks for unknown prices, dates or scope; copy only, no send. | Should | Open |
| FR-10 | Generate a pipeline review pack: overdue and Unassigned items, duplicates, missing leads, CRM gaps, revived opportunities and the week's North Star. | Should | Open |
| FR-11 | Route work that needs someone else (security questionnaire to Pranav, scope note to Ayush) with an owner and due date, and keep it on the assigning seller's brief until done; never draft questionnaire answers, SOWs or prices. | Should | Open |
| FR-12 | Voice or text quick capture from a phone after a call, structured into the ledger (first post-MVP feature). | Could | Open |

# 7. Context and Data Pipeline

Context is the product. What goes in, and what stays out, defines what the AI can and cannot do.

## 7.1 What Goes In

| Input | Source and notes |
| --- | --- |
| CRM export | crm_export.csv, 40 records; join keys lead_id, company and contact_email. Read-only except approved writes. Known gaps: 0 of 40 next follow-up dates, 21 blank values, 5 blank owners, 1 blank status, 2 duplicate pairs. |
| Email threads | emails/, 34 markdown threads with From, To and Date; the main source of asks, promises and referrals. The italic editorial notes in brackets are stripped before ingestion and used only as eval ground truth. |
| Meeting notes | meeting_notes/, 16 files ranging from structured QBRs to two-line scribbles; several cite lead_ids directly. Editorial notes stripped the same way. |
| Team directory | The six AtliQ people and roles (Bhavin, Dhaval, Karandeep and Jay sell; Pranav and Ayush do pre-sales), used for owner resolution and access rules. |
| Reference date and calendar | 'Today' (10 Jul 2026 for the dataset) and AtliQ's business days, used to compute due dates, days waiting and overdue status. |
| Seller feedback | Approvals, edits, dismissals and snoozes from the brief; used to tune thresholds and as labelled eval data, never to train a model on client content. |

## 7.2 Deliberately Excluded From Context

Every attribute excluded here is an attribute the AI cannot act on, intentionally or not. This is the first line of bias defence.

| Excluded attribute | Reason for exclusion |
| --- | --- |
| Data from outside AtliQ's records (LinkedIn, web scraping, enrichment providers) | Privacy and terms-of-service risk, and it breaks the rule that every output can be checked against AtliQ's own sources. |
| Personal attributes of contacts (age, gender, nationality, personal social profiles, inferred health information) | Not needed to manage a commitment and could bias prioritisation; only name, role, company and business email are used. |
| The dataset's editorial ground-truth notes | They describe what happened later; feeding them in would leak the answer and inflate eval scores. |
| Other clients' content when drafting for an account | Prevents one client's names, prices or terms leaking into another client's draft. |
| Pricing history and past SOWs | Not in the dataset, and the system must never imply a price; drafts leave price and scope blank. |

# 8. Non-Functional Requirements

# This section define how well the product should perform, rather than what it should do. Cover performance, scalability, security, reliability, availability, and usability etc.

| Category | Requirement and target |
| --- | --- |
| Performance | Daily brief ready by 08:00 IST for every seller; a new email or note linked and extracted within 15 minutes; the brief loads in under 3 seconds on a phone. |
| Reliability / uptime | 99% availability during IST business hours; failed extractions retried and shown in the Unlinked inbox; the brief shows how many sources were scanned. If the model is down, yesterday's brief is shown, labelled stale. |
| Security | Single sign-on with AtliQ accounts; role-based access (sellers see their own accounts plus Unassigned, founders and CEO see all); read-only mail scope with no send permission; secrets in a managed vault (environment variables on Vercel in the prototype); encryption in transit and at rest. |
| Privacy and compliance | Client data stays in AtliQ's tenant and in-region (clients such as FinEdge require data residency); the model provider (Groq) is used with zero data retention switched on and no training on inputs, but it processes data in the US, which conflicts with in-country requirements such as FinEdge's (open question in Section 16); audit log kept 12 months; contact data deleted on request. |
| Scalability | Sized for 4 to 10 sellers, about 200 accounts, 1,500 emails and 150 notes a month (roughly 10 times the dataset) without redesign. |
| Integrations | V1: CRM export (CSV), mailbox read for Google Workspace or Microsoft 365, meeting-notes folder. Later: CRM API write-back, calendar, phone voice capture. |
| Usability | The brief can be read in under 5 minutes on a phone; any item can be approved, edited, snoozed or assigned in at most two taps. |
| Cost | About $47 a month for four sellers ($11.72 per seller) in the updated Step 4 Cost Estimation, of which under $2 is inference on Groq and $45 is Vercel Pro plus Supabase Pro; extraction tokens per source are capped. |

# 9. Behaviour, Output Specification and Workflow

This section specifies the behaviour, not just the output: what the AI does in every state, including when it is uncertain or wrong.

## 9.1 Standard Output Per Role

| Output field | Description |
| --- | --- |
| Daily brief item (each seller) | One line per item: account, what is owed and to whom, due date, days waiting, deal value, source link with quote, and actions (done, snooze, assign, draft reply). At most 10 per seller, ranked. |
| Ledger row (all roles, per access) | Type (ask, promise, deadline, revisit, cross-sell, referral, budget, stakeholder), owed by, owed to, due date (exact or approximate), amount, status, confidence, verbatim quote and source file. |
| Proposed CRM update (seller) | Field, current value, proposed value, evidence quote and confidence, with approve, edit or reject. Example: Trustline L-1032 status 'Proposal Sent' to 'Won, pending signature', citing Mohan's 3 Jul email. |
| Draft lead (seller) | Company, contact, email, source, referrer, service interest, proposed owner and evidence; marked Draft until approved. |
| Reply draft (seller) | A short reply answering the open ask from the sources, with [blank] markers for any price, date or scope not in the sources; copy only. |
| Pipeline review pack (founders, CEO, Jay) | Overdue items by owner, Unassigned items, duplicates, missing leads, CRM gaps, revived opportunities and the week's North Star. |

## 9.2 Required Behaviour States

| State | What triggers it | Required behaviour |
| --- | --- | --- |
| Confident | Link or extraction confidence at or above threshold, and the quote is found in the source | Show the item with its source; any CRM change still needs approval. |
| Ambiguous match | Two candidate accounts or contacts (Meridian Healthcare vs Meridian Health LLC; 'Prakash? Prashant?') | Show 'Unsure' with the options and evidence and ask the seller; never pick silently. |
| Unsupported fact | The model proposes an item or fact it cannot quote from the source | Drop it and log it; never show an uncited fact. |
| Vague date | 'mid-July', 'early next week', 'Q2 2026' | Normalise to a date window, mark it Approximate, and rank by the earliest plausible date. |
| Unknown owner | No owner in the CRM or the source (Citywide L-1039, EduSpark L-1010, the NovaPharma questionnaire) | Show as Unassigned on every founder's brief and propose an owner from the thread's AtliQ recipient, for approval. |
| New company | Sender domain or company not in the CRM | Create a draft lead in the approval queue; never write it to the CRM directly. |
| Restricted request | The ask is a security questionnaire, SOW, pricing or contract terms | Route as a task with owner and due date; do not draft the answer. |
| Failure | File unreadable, no account match, or model unavailable | Put the file in the Unlinked inbox with the reason; if the model is down, show yesterday's brief labelled stale. No partial or guessed output. |

## 9.3 End-to-End Decision Flow

- A new email, meeting note or CRM export lands in a connected source, or the nightly batch runs.

- Pre-process: strip signatures, quoted history and the dataset's editorial notes; record file, sender, recipients and date.

- Link the source to a CRM account using contact email, email domain, lead_id and company name, and compute a confidence score.

- If confidence is below threshold or two accounts match, send it to the Unsure queue; if no account matches, create a draft lead.

- Check for duplicate CRM records touched by the source and raise a merge proposal with evidence (never auto-merge).

- Extract ledger items to the fixed schema; every item must carry a verbatim quote.

- Validate: drop items whose quote is not in the source, normalise dates against the reference date, and mark vague dates Approximate.

- Reconcile with the existing ledger: update items already captured, and close items that a later source shows as done (for example 'invite sent').

- Assign the owner from the CRM owner or the AtliQ recipient; if there is none, mark the item Unassigned.

- Set the due date (the client's or promised date, or 2 business days, whichever is later), days waiting and overdue status; route restricted requests as tasks.

- Generate proposals: CRM field updates and reply drafts grounded in the item's sources, with blanks for unknown facts.

- At 08:00 IST, rank each seller's open items by overdue status, due date, deal value and days waiting, write one-line summaries, and cap the brief at 10 items.

- The seller approves, edits, rejects, snoozes or assigns each item; approved CRM changes are written and logged, and the system never sends anything to a client.

- Log outcomes, update the North Star and supporting metrics, and add corrections to the eval set.

## 9.4 Flow Diagram

The swimlane below shows who does what at each step: the person, the AI system, and the guardrail that applies. The Mermaid source follows so the diagram can be re-rendered (for example in mermaid.live).

| Step | Person | AtliQ Sales and CRM Assistant (AI) | Guardrail |
| --- | --- | --- | --- |
| 1. Ingest | - | Read new email, meeting note or CRM export; strip signatures and editorial notes | Unreadable file goes to the Unlinked inbox |
| 2. Link (F1) | Seller picks the account when shown 'Unsure' | Match to a CRM account with confidence; flag duplicates; draft new leads | Below threshold asks; never auto-merge |
| 3. Extract (F2) | Seller can edit or dismiss any item | Pull asks, promises, deadlines, revisits and cross-sell hints with quotes | No quote, no item; vague dates marked |
| 4. Own and date | Founders assign Unassigned items | Set owner, due date, days waiting and overdue status | Owner never guessed; restricted requests routed |
| 5. Brief (F3) | Seller reads at 08:00 (under 5 minutes) | Rank and summarise up to 10 items per seller | Ranking rules shown; summaries restate ledger facts |
| 6. Propose (F4) | Seller approves, edits or rejects | Draft CRM updates and replies from sources only | Nothing written or sent without approval |
| 7. Act | Seller sends the reply from their own mailbox | Apply the approved CRM change and log it | Audit log; system has no send permission |
| 8. Learn | AI PM reviews the weekly audit | Update the North Star and metrics; feed corrections to the eval set | Kill switch if a guardrail is breached |

Figure 1. End-to-end decision flow, swimlane view. Mermaid source below.

flowchart TD
  A[New email / meeting note / CRM export] --> B[Pre-process: strip signatures and editorial notes]
  B --> C{Link to CRM account}
  C -- confident --> E[Extract asks, promises, deadlines, signals with quotes]
  C -- ambiguous --> U[Unsure queue: seller picks account]
  C -- no match --> L[Draft new lead: seller approves]
  U --> E
  L --> E
  E --> V{Quote found in source?}
  V -- no --> X[Drop item and log]
  V -- yes --> O[Set owner, due date, overdue status]
  O --> R[08:00 daily brief per seller, ranked, max 10]
  R --> P[Propose CRM update or reply draft]
  P --> H{Seller decision}
  H -- approve or edit --> W[Write CRM change and log; seller sends reply]
  H -- reject or snooze --> K[Log feedback to eval set]
  W --> M[Update North Star and metrics]
  K --> M

# 10. Guardrails and Failure Modes

Each failure mode has a required guardrail. In this domain, an unapproved message to a client, an invented price or date, and mixing two clients' facts are the highest risk failure modes.

| Failure mode | What goes wrong | Required guardrail | Owner |
| --- | --- | --- | --- |
| Wrong account link | Two clients' facts are mixed (Meridian Healthcare vs Meridian Health LLC), or an ask lands on the wrong seller | Confidence threshold with an Unsure queue below it; never auto-merge; account name shown on every item | Engineering (threshold), sellers (confirm) |
| Missed commitment | An ask or promise is not extracted, giving false comfort that nothing is owed | Recall of at least 90% on the labelled set before launch; 'sources scanned' count on the brief; weekly audit of 10 random threads | AI PM |
| Invented fact in a draft | A reply states a price, date, scope or commitment not in AtliQ's records | Citation-required schema; unknown facts shown as blanks; no send permission; sampled review of drafts | AI PM and Engineering |
| Unapproved action | A CRM record changes or a client receives a message without a person's OK | No send scope at all; CRM writes only through the approval step; every write logged with the approver | Engineering (Pranav) |
| Cross-client leakage | A draft for one client includes another client's names, prices or terms | Per-account context isolation; automated test that drafts contain no other account's entities | Engineering |
| Alert fatigue | The brief grows long, sellers stop reading it, and the CRM pattern repeats | Cap of 10 items; rank by urgency and value; snooze; track brief opens and dismiss rate | AI PM |
| Restricted request answered by AI | The system drafts security-questionnaire answers, an SOW or a price | Classify and route as a task with owner and due date; drafting is blocked for these types | AI PM |

# 11. Eval Criteria

Eval criteria define whether the AI is ready to launch. This is different from success metrics, which measure business outcomes after launch.

| Eval dimension | Definition and threshold |
| --- | --- |
| Link accuracy | Share of the 50 dataset sources linked to the correct account, or correctly flagged as a new company. Threshold: at least 95%, with both duplicate pairs and all 5 missing companies caught. |
| Extraction recall | Share of the hand-labelled asks and promises (the 40 in Appendix A plus older items such as Quantia and ByteBridge) that are captured. Threshold: at least 90%, and 100% of items on deals above $25k. |
| Extraction precision | Share of extracted items a reviewer accepts as real asks or promises. Threshold: at least 85%. |
| Citation faithfulness | Share of items and draft facts whose quote exists verbatim in the cited file and supports the claim. Threshold: 100%. |
| Date and owner accuracy | Share of items with the correct due date (inside the window for approximate dates) and the correct owner. Threshold: at least 90%. |
| Brief ranking | On 10 Jul 2026, Bhavin's top 5 include FinEdge, ShopSwift, NovaPharma and Meridian, and each seller judges their top 3 correct in a blind review. Threshold: pass for 4 of 4 sellers. |
| Draft safety | In 30 sampled drafts: 0 invented prices, dates or commitments and 0 entities from another client. Threshold: 0 defects. |
| Uncertainty handling | Ambiguous cases (Meridian pair, Ridgeline contact name, FinServe 'L-1002?') go to Unsure instead of a guess. Threshold: 100%. |

# 12. North Star & Success Metrics

This is the dedicated North Star & Metrics section. The North Star tells the team whether AtliQ Sales and CRM Assistant fixes the root cause found in Step 1 (memory, not leads). The supporting metrics explain why it moves and make sure it does not move for the wrong reasons.

## 12.1 North Star Metric

| North Star | Commitments Kept on Time: the share of client asks and AtliQ promises that are actioned by their due date. |
| --- | --- |
| Definition | An item is any client ask that needs AtliQ action, or any promise an AtliQ person makes to a client. Actioned means what was asked or promised was delivered, or a dated next step was agreed with the client (that next step then becomes its own item). A reply with no date does not count. The due date is the client's or the promised date, or 2 business days after the item arose, whichever is later. |
| Formula | Items actioned on or before their due date, divided by items whose due date fell in the period. Reported weekly, for the team and per seller. |
| Baseline (10 Jul 2026) | 41%: 15 of the 37 items that arose between 4 Jun and 8 Jul 2026 and were due by 10 Jul (Appendix A). Half of client asks got an answer or a dated next step on time (14 of 28), but AtliQ's own promises are rarely kept: only 1 of 9 was. 21 items are past due, a median of 20 days after they arose. |
| Target | At least 80% for two consecutive weeks to leave phased rollout (Section 14); at least 90% sustained by the end of Q4 2026. |
| Why this metric | It measures the root cause directly (things owed and forgotten), moves weekly so the team can steer by it, matches what clients feel (FreshCart and CloudNine had to chase), and each kept commitment protects a deal. It is also hard to game: a holding reply does not count. |
| Why not revenue | With about 31 open deals and multi-month sales cycles, revenue is too slow and noisy to steer by. It is tracked below as a lagging business outcome. Revenue is still measured: Section 12.2 adds a revenue outcome layer (win rate by commitment record, stage conversion, days in stage) that tests whether keeping commitments actually drives revenue. |
| How it is measured | From the ledger, using done states confirmed by the seller. Because the ledger can only count what it captured, the North Star is always reported next to extraction recall from a weekly audit of 10 random threads, so it cannot rise by capturing less. |

## 12.2 Supporting Metrics

| Layer | Metric | Target / threshold |
| --- | --- | --- |
| North Star | Commitments Kept on Time (team, weekly) | 41% today; at least 80% at end of phased rollout; at least 90% by end of Q4 2026 |
| Input: adoption | Sellers who open their brief on at least 4 of 5 workdays | 4 of 4 sellers from week 2 of rollout |
| Input: capture coverage | Client emails and notes linked to an account within 15 minutes | At least 95% (Unlinked inbox under 5%) |
| Output: pipeline completeness | Open deals with an owner, a next step and a next follow-up date | 0 of 31 today; 100% |
| Output: missing leads | Companies seen in sources but not in the CRM | 5 today (Harbor & Finch, Nimbus Lending, PixelWorks, Lumino Fitness, Ridgeline Foods); none left more than 2 business days |
| Output: responsiveness | Median age of open, past-due asks and promises | 20 days today; 2 business days or less |
| Trust signal (AI specific) | Proposals approved as-is or with a minor edit; brief items dismissed as wrong | Approval at least 70%; dismissed under 20% |
| Quality (AI specific) | Extraction recall and precision; link accuracy (weekly audit) | Recall at least 90%, precision at least 85%; links at least 95% |
| Guardrail metric (AI specific) | Unapproved sends or CRM writes; invented facts in drafts; cross-client leaks; uncited items | 0 for each; any breach triggers the kill switch (Section 14.1) |
| User experience (AI specific) | Time Jay spends reconciling before a pipeline review; time to read the brief | About 2 hours today; 15 minutes or less. Brief read in 5 minutes or less |
| Business outcome (lagging) | Valued pipeline behind a missed or at-risk AtliQ action; revived opportunities | $442.5k across 8 deals today; under $50k. At least 8 of the 12 signals in 12.3 become owned CRM opportunities within 30 days of launch |
| Revenue outcome: win rate by commitment record | Win rate on closed deals where every commitment was kept, compared with deals where at least one slipped | To baseline in beta: it needs per-deal commitment history, which only the ledger creates. Today's overall CRM win rate on closed deals is 5 of 9 (56%), 62% by value. Target: kept deals win at least 10 points more often after two quarters. This is the test that the North Star drives revenue. |
| Revenue outcome: stage conversion | Share of deals moving from Proposal Sent to Won (and New to Contacted to Proposal Sent), per quarter | To baseline in beta: the CRM keeps no stage history; Sales and CRM Assistant's logged status approvals create it. Five deals worth $263k sit at Proposal Sent today. Target set after the first full quarter of data. |
| Revenue outcome: days in stage | Median days a deal sits in each stage | Proxy today: the five Proposal Sent deals have a median of 79 days since their last CRM-logged contact (CRM dates are stale; FinEdge shows 102). Baseline properly in beta from logged stage changes. Target: median under 30 days at Proposal Sent. |
| Counter-metric: re-slipped next steps | Share of dated next steps (which count as actioned) that then slip past their own date | Proxy baseline: 8 of 9 dated AtliQ promises made in June slipped (Appendix A). Target: under 10%, so the North Star cannot be raised by postponing. |

## 12.3 Metric Tree and Counter-Metrics

The North Star moves only when items are captured (capture coverage, recall), seen (brief opens) and acted on (approval rate, responsiveness). Pipeline completeness and missing leads show the CRM catching up as a side effect. Counter-metrics stop the team gaming the score:

- Extraction recall is always read next to the North Star, so the score cannot rise by capturing fewer items.

- The brief is capped at 10 items and the dismiss rate is tracked, so it cannot get noisier to look thorough.

- Holding replies do not count as actioned, so sellers cannot hit the target by acknowledging without delivering.

- Guardrail metrics are pass or fail: any breach pauses rollout whatever the North Star says.

- A dated next step counts as actioned once; if it slips again it shows up in the re-slip counter-metric, so the score cannot be raised by postponing.

The 12 revisit, referral and cross-sell signals in the dataset that the business-outcome metric tracks: ClearPath (budget unfrozen), Kaveri (vendor failed), Quantia (check back Q2 2026), Sunrise Foods (portal v2), Northwind (dashboards), PayTrack (merchant-risk module), Acme (report automation), Acme (inventory forecasting), GlobalMart (demand forecasting), Harbor & Finch (referral), Nimbus Lending (referral) and PixelWorks (partnership).

Link to revenue: the North Star is the leading indicator the product controls; the revenue outcome layer in 12.2 is the lagging test. Commitments kept should raise win rate and stage conversion and shorten days in stage. If the win-rate gap between kept and slipped deals has not appeared after two quarters, the team revisits whether commitments are the right lever.

## 12.4 Measurement and Review Cadence

- Weekly: the North Star and responsiveness per seller, shown at the top of the Monday brief.

- Monthly: the full metric table inside the pipeline review pack.

- Before each rollout gate: re-run the offline evals in Section 11 on the dataset and the latest audit sample.

- Baseline method: Appendix A was hand-labelled from the dataset; it is re-baselined on real mailboxes in the first week of closed beta.

# 13. Scope and MVP Boundary

## 13.1 Out of Scope (Permanently)

| Out of scope item | Reason / when it may be revisited |
| --- | --- |
| Auto-sending email or messages to clients | Founders own the relationship; one wrong price or tone on a $95k deal outweighs the time saved. Not revisited for client-facing messages. |
| Writing SOWs, proposals or pricing | No pricing or past-SOW corpus exists, so scope and price would be invented. The system routes the task with an owner and due date instead. |
| Answering security questionnaires | Needs a verified security knowledge base AtliQ does not have; wrong answers create legal exposure. Routed to Pranav with the deadline. |
| Lead scoring or win probability | 40 records and no outcome history; the pain is forgetting, not choosing. Revisit only with 12 months or more of outcome data. |
| Web scraping or third-party enrichment | Privacy and terms-of-service risk, and it breaks the grounded-only rule. |
| Replacing the CRM or touching delivery work | The product sits on top of the CRM and covers selling only, as the dataset scope says. |

## 13.2 V1 Ships vs Later, Deferred

| V1 ships | Later, explicitly deferred |
| --- | --- |
| - F1 Capture & Link, with duplicate flags and draft leads F2 Commitment & Signal Ledger with citations F3 Daily Brief per seller plus the pipeline review pack F4 Proposed CRM updates and reply drafts with one-tap approval Unsure queue, Unlinked inbox, audit log and metrics view | - Voice and text quick capture from a phone (O8), first after MVP Business-card scan to lead (O9) CRM API write-back and calendar integration Brief delivered in WhatsApp, Slack or email Routed-task view for Pranav and Ayush |

# 14. Rollout and Release Strategy

An AI feature earns trust incrementally. Each stage below has a gate condition before moving forward.

| Stage | Definition and gate condition |
| --- | --- |
| Stage 1: Alpha on the dataset | Prototype runs over the synthetic dataset (40 records, 50 files); the AI PM and Pranav review every output. Gate: every eval threshold in Section 11 met. Done: live at atliq-sales-and-crm-assistant.vercel.app on Vercel's free tier, with every Section 11 eval passing. |
| Stage 2: Closed beta, Bhavin in shadow mode (2 weeks) | Bhavin's real inbox and CRM, read-only; brief and proposals shown but CRM writes disabled; misses reviewed daily. Gate: recall at least 90% and precision at least 85% on 50 real items; 0 guardrail breaches; Bhavin uses the brief on at least 8 of 10 workdays. |
| Stage 3: Phased rollout, all four sellers (4 weeks) | Approved CRM writes switched on; the review pack is used in the monthly pipeline review. Gate: North Star at least 80% for two consecutive weeks; approval rate at least 70%; reconciliation 15 minutes or less. |
| Stage 4: Full release | All sellers plus routed tasks for Pranav and Ayush; metrics reviewed monthly. Gate to stay live: North Star at least 90% by end of Q4 2026; no kill-switch event. |

## 14.1 Kill Switch Conditions

Immediate rollback if any of the following occur: 

- Any message reaches a client, or any CRM record changes, without a named seller's approval in the log.
- Any confirmed cross-client leak (one client's names, prices or terms in another client's draft or brief).
- An invented price, date or commitment found in an approved draft or CRM update.
- Weekly audit recall below 80%, or wrong-account links above 2%, for two weeks in a row.

# 15. Timeline and Milestones

| Milestone | Target date | Owner / notes |
| --- | --- | --- |
| PRD sign-off | 17 Jul 2026 | Founders, CEO and CTO review; owner: AI PM |
| Eval set labelled (Appendix A plus link truth for 50 files) | 22 Jul 2026 | AI PM with Jay |
| Cost estimate (Step 4) | 24 Jul 2026 | AI PM with Pranav; fixed model choice and token budget (revised 4 Oct 2026 to Groq GPT-OSS after the prototype) |
| Alpha: prototype passes evals on the dataset | 31 Jul 2026 | Engineering; built and deployed on Vercel's free tier (atliq-sales-and-crm-assistant.vercel.app); every Section 11 eval passes |
| Closed beta: Bhavin in shadow mode | 3 to 14 Aug 2026 | Bhavin and AI PM |
| Phased rollout: four sellers | 17 Aug to 11 Sep 2026 | All sellers; needs two weeks at 80% or more |
| Full release | 28 Sep 2026 | Founders decide at the gate review |
| Voice capture discovery (post-MVP) | Q4 2026 | AI PM |

# 16. Open Questions and Assumptions Log

Every open question below is mapped to a ticket type. This is the real handoff to engineering.

| Open question / assumption | Ticket type | Owner | How we resolve it |
| --- | --- | --- | --- |
| Will Google Workspace or Microsoft 365 allow a read-only mail scope per seller, and will the founders consent? | Technical spike | Pranav | Test the OAuth scopes on one mailbox during alpha. |
| Does 'actioned' mean delivered or a confirmed dated next step, not a holding reply? (Assumed yes for the baseline.) | Product decision | AI PM with founders | Confirm at PRD sign-off and re-check Appendix A. |
| Is 2 business days the right default window for every type of ask? | Assumption / experiment | AI PM | Compare with client-stated deadlines during beta and tune per item type. |
| Which link-confidence threshold balances Unsure-queue volume against wrong links? | Eval task | Engineering | Sweep thresholds on the 50-file set; pick the lowest that keeps wrong links under 2%. |
| Can the CRM accept API writes, or does V1 export an approved change file? | Technical spike | Pranav | Check the CRM API; fall back to an approved CSV change log. |
| Will sellers read a daily brief in a new app, or must it arrive where they already are (WhatsApp, email)? | User research | AI PM | Ask the four sellers in beta and measure opens by channel. |
| Does the running cost per seller fit AtliQ's budget? | Cost estimate | AI PM | Resolved: about $11.72 per seller per month, $47 in total (updated Step 4 Cost Estimation). |
| Groq processes and retains data in the US. Can that meet clients' in-country requirements (FinEdge)? | Technical spike | Pranav | Review Groq's regional options and data processing terms before beta; route restricted clients to an in-region provider if needed. |
| Does GPT-OSS hold recall, quote accuracy and date accuracy on real mail, or should F2 and F4 move back to Claude? | Eval task | AI PM | Run the Section 11 evals on 50 real items in shadow mode on both providers; switch any step that misses a threshold. |

# Appendix A. Baseline Commitment Ledger

Hand-labelled from the dataset (emails and meeting notes, 'today' = 10 Jul 2026) to set the North Star baseline in Section 12. Due = the later of 2 business days and the client's or promised date. Values are CRM estimates; AgroLink uses the midpoint of the 35-40k in the 1 Jul notes. Result: 15 of 37 due items on time (41%); 3 more are open and at risk (ShopSwift, NovaPharma questionnaire, AgroLink).

| Account (value) | Ask or promise | Arose / due | Status at 10 Jul 2026 |
| --- | --- | --- | --- |
| Zenlytics (-) | Ask: reply with an intro-call slot | 4 Jun / 8 Jun | On time (5 Jun) |
| Zenlytics (-) | Promise: send the calendar invite | 5 Jun / 9 Jun | Missed, 35 days waiting |
| ClearPath ($40k) | Ask: still interested, does the 40k estimate hold? | 9 Jun / 11 Jun | Missed, 31 days waiting |
| Sunrise Foods (-) | Ask: would AtliQ do a portal v2? | 10 Jun / 12 Jun | Late (14 Jun) |
| Sunrise Foods (-) | Promise: set up a call when back | 14 Jun / 16 Jun | Missed, 26 days waiting |
| Northwind (-) | Ask: does AtliQ do the dashboard layer? | 11 Jun / 15 Jun | On time (13 Jun) |
| Northwind (-) | Promise: sample dashboard concepts next week | 13 Jun / 19 Jun | Missed, 27 days waiting |
| MedTrack (-) | Promise: intro deck and case studies this week | 13 Jun / 19 Jun | Missed, 27 days waiting |
| VoltEnergy ($28k) | Ask: why Power BI, why AtliQ? | 15 Jun / 17 Jun | On time (17 Jun) |
| Meridian ($45k) | Ask: two proposal questions (HL7, UAT) | 16 Jun / 18 Jun | Missed, 24 days waiting |
| FreshCart (-) | Ask: chase ('never got that call') | 16 Jun / 18 Jun | Missed, 24 days waiting |
| Acme Retail (-) | Ask: can you automate the board pack? | 18 Jun / 22 Jun | On time (19 Jun) |
| Acme Retail (-) | Promise: scope note this week | 19 Jun / 27 Jun | Missed, 21 days waiting |
| FinEdge ($95k) | Ask: confirm the commercial-call slot | 19 Jun / 23 Jun | Missed, 21 days waiting |
| BlueOrchid (-) | Promise: send an approach note | 19 Jun / 23 Jun | Missed, 21 days waiting |
| Lumino Fitness (-) | Ask: send the promised case study | 20 Jun / 23 Jun | Missed, 20 days waiting |
| CloudNine (-) | Ask: rate card and two references | 21 Jun / 23 Jun | On time (22 Jun) |
| CloudNine (-) | Promise: reference names in a day or two | 22 Jun / 24 Jun | Missed, 18 days waiting |
| Kaveri ($15k) | Ask: is the November quote still valid? | 23 Jun / 25 Jun | On time (25 Jun) |
| Kaveri ($15k) | Promise: fresh demo on 8 Jul | 25 Jun / 8 Jul | On time (8 Jul) |
| GlobalMart ($62k) | Ask: pick a phasing option | 24 Jun / 26 Jun | On time (26 Jun) |
| GlobalMart ($62k) | Promise: come back on phasing by Friday | 26 Jun / 3 Jul | Missed, 14 days waiting |
| Acme Retail (-) | QBR action: call Ananya at FreshCart (no owner) | 24 Jun / 26 Jun | Missed, 16 days waiting |
| NovaPharma ($80k) | Ask: data-handling details and 3 references | 25 Jun / 29 Jun | Missed, 15 days waiting |
| LoopMart (-) | Ask: pricing ballpark | 26 Jun / 30 Jun | On time (26 Jun) |
| Harbor & Finch (-) | Ask: time for a call? (referral) | 27 Jun / 30 Jun | Missed, 13 days waiting |
| OceanFreight (-) | Ask: set up a call | 28 Jun / 30 Jun | On time (30 Jun) |
| PixelWorks (-) | Ask: who is the right person to speak with? | 29 Jun / 1 Jul | Missed, 11 days waiting |
| ShopSwift ($55k) | Ask: SOW by 15 Jul | 29 Jun / 15 Jul | Open, at risk (due 15 Jul, not started) |
| DataNest ($26k) | Ask: renewal and a third engineer | 30 Jun / 2 Jul | On time (2 Jul) |
| NovaPharma ($80k) | Ask: 78-question security questionnaire by 24 Jul | 30 Jun / 24 Jul | Open, at risk (due 24 Jul, not started) |
| VoltEnergy ($28k) | Ask: 3-year TCO comparison this week | 1 Jul / 3 Jul | Missed, 9 days waiting |
| AgroLink ($37.5k) | Ask: proposal before 10 Jul | 1 Jul / 10 Jul | Open, due today, not started |
| OceanFreight (-) | Ask: confirm a new slot | 2 Jul / 6 Jul | On time (3 Jul) |
| PayTrack (-) | Ask: merchant-risk one-pager | 2 Jul / 6 Jul | Missed, 8 days waiting |
| GreenGrid (-) | Ask: what would an engagement look like? | 3 Jul / 7 Jul | On time (4 Jul) |
| Trustline ($48k) | Ask: revised contract after approval | 3 Jul / 7 Jul | On time (6 Jul) |
| Nimbus Lending (-) | Ask: call before 20 Jul (referral) | 6 Jul / 8 Jul | Missed, 4 days waiting |
| Citywide (-) | Ask: talk this month? (referral) | 6 Jul / 8 Jul | On time (7 Jul) |
| CloudNine (-) | Ask: chase on references | 6 Jul / 8 Jul | Missed, 4 days waiting |

***